# ENDevo SaaS Platform

Multi-Tenant Architecture & Implementation Reference

Project Status: $1,000 locked-in deal | MVP development phase
Timeline: February 2 - March 30, 2026 (8 weeks MVP)
Document Type: Working Reference for Development
Prepared by: Nermeen Nasim, Technical Advisor
For: Niki Weiss, ENDevo Founder
Date: February 02, 2026

IMPORTANT: This is a LIVING DOCUMENT. It will be updated weekly as the project progresses. Latest version always at: GitHub/endevo-documentation/SAAS-REFERENCE.md

# TABLE OF CONTENTS

1. SECTION 1: EXECUTIVE OVERVIEW & BUSINESS CONTEXT

2. SECTION 2: MULTI-TENANT SAAS ARCHITECTURE (CORE)

3. SECTION 3: SUPERADMIN DASHBOARD SPECIFICATION

4. SECTION 4: AUDIT LOGGING SYSTEM

5. SECTION 5: CLIENT/TENANT MANAGEMENT

6. SECTION 6: AUTHENTICATION & AUTHORIZATION

7. SECTION 7: DATA PARTITIONING STRATEGIES

8. SECTION 8: ISOLATION & SECURITY POSTURE

9. SECTION 9: SAAS ARCHITECTURE BEST PRACTICES

10. SECTION 10: API SPECIFICATIONS (COMPLETE)

11. SECTION 11: DATA MODEL & SCHEMA

12. SECTION 12: IMPLEMENTATION ROADMAP (PHASES 1-3)

13. SECTION 13: DEPLOYMENT & OPERATIONS

14. SECTION 14: MONITORING & OBSERVABILITY

15. APPENDIX A: GLOSSARY OF SAAS TERMS

16. APPENDIX B: REFERENCE ARCHITECTURE DIAGRAMS

# SECTION 1: EXECUTIVE OVERVIEW & BUSINESS CONTEXT

## 1.1 What We're Building

ENDevo is a B2B SaaS platform that helps HR departments offer end-of-life readiness education as an employee benefit. Employees complete self-paced learning journeys, assessments, and personalized checklists. HR gets aggregated insights (never personal data). Employees own their data.

## 1.2 Business Validation

Cigna pilot: 68% enrollment (vs 5-7% industry standard)

100% Net Promoter Score (12/12 participants rated 10/10)

5-7x ROI through reduced absenteeism + productivity gains

$1,000 signed deal (locked-in revenue)

3 companies waiting for product (ready to pay)

## 1.3 The Challenge: Multi-Tenant Architecture

Multiple HR customers (tenants) sharing same infrastructure

Data must be isolated (HR never sees other companies' employee data)

Performance must scale (0 → 10K concurrent users)

Cost must be optimized (bootstrap phase, no VC funding)

Security must be bank-grade (handling sensitive personal data)

## 1.4 Multi-Tenant SaaS: Why It Matters

Traditional Software: One company = one database = high cost per customer

Multi-Tenant SaaS: Many companies = one database + logical isolation = low cost per customer

ENDevo uses multi-tenant SaaS model:

All customers share same infrastructure (AWS Lambda, RDS PostgreSQL)

Data isolation enforced at DATABASE LAYER (Row-Level Security)

Cost: ~$0.14 per employee per month (vs industry $50-150)

Scale: Can grow from 100 to 100K employees without major refactoring

# SECTION 2: MULTI-TENANT SAAS ARCHITECTURE (CORE)

## 2.1 The 4-Tier Architecture

┌─────────────────────────────────────────────────────────────────────────────┐
│                          ENDEVO SAAS PLATFORM                               │
│                      4-TIER SERVERLESS ARCHITECTURE                         │
└─────────────────────────────────────────────────────────────────────────────┘

TIER 1: CLIENT LAYER
┌──────────────────────────────────────────────────────────────────────────┐
│  React 19 + TypeScript (Vercel CDN)                                      │
│  ├─ Employee Dashboard (assessment, learning, progress)                  │
│  ├─ HR Admin Dashboard (aggregated metrics ONLY - no employee names!)    │
│  ├─ Superadmin Console (Niki only - all tenants, all data)              │
│  └─ Auth UI (Cognito integration)                                        │
└──────────────────────────────────────────────────────────────────────────┘
                                    ↓
                        HTTPS/TLS 1.3 Encrypted
                                    ↓

TIER 2: API GATEWAY & ROUTING
┌──────────────────────────────────────────────────────────────────────────┐
│  AWS API Gateway (HTTP API)                                              │
│  ├─ JWT Validation (every request)                                       │
│  ├─ Tenant Extraction (from JWT: org_id)                                 │
│  ├─ Rate Limiting (100 req/min per user, 1000/min per IP)               │
│  ├─ CORS Enforcement (app.endevo.life only)                             │
│  ├─ Request Logging (all requests to CloudWatch)                         │
│  └─ WAF Protection (SQL injection, XSS, DDoS)                           │
└──────────────────────────────────────────────────────────────────────────┘
                                    ↓
                    SET Context Variables in Lambda:
                    SET app.user_id = '<from JWT>'
                    SET app.org_id = '<from JWT>'
                    SET app.user_role = '<from JWT>'
                                    ↓

TIER 3: APPLICATION LOGIC
┌──────────────────────────────────────────────────────────────────────────┐
│  AWS Lambda (Node.js 22 + Fastify)                                       │
│  ├─ Auth Service (Cognito integration, JWT validation)                   │
│  ├─ Assessment Engine (questionnaire → risk assessment)                  │
│  ├─ Learning Service (module delivery, progress tracking)                │
│  ├─ Dashboard Service (employee view, HR aggregated view)                │
│  ├─ Superadmin Service (all tenants, audit logs, client management)      │
│  ├─ Audit Service (logs all sensitive actions)                           │
│  ├─ Email Service (SES notifications)                                    │
│  └─ Export Service (PDF/JSON generation, S3 upload)                      │
│                                                                           │
│  CRITICAL: Lambda sets context variables BEFORE querying database        │
│  This ensures database RLS policies are enforced                         │
└──────────────────────────────────────────────────────────────────────────┘
                                    ↓
              Database Layer Isolation (RLS Policies)
                                    ↓

TIER 4: DATA LAYER (MULTI-TENANT WITH RLS)
┌─────────────────────────────────────────────────────────────────────────┐
│  PostgreSQL 16 RDS (Row-Level Security Enforced)                        │
│  ├─ organizations (tenants/companies)                                   │
│  ├─ users (people, roles: employee | hr_admin | org_owner)             │
│  ├─ assessments (user responses - ENCRYPTED, RLS protected)             │
│  ├─ modules (shared learning content - readable by all)                 │
│  ├─ progress (user learning progress - RLS protected)                   │
│  ├─ checklists (personalized action items - RLS protected)              │
│  ├─ org_metrics (aggregated ONLY - no personal data)                    │
│  ├─ audit_log (all sensitive actions - immutable, org-scoped)           │
│  ├─ superadmin_sessions (Niki's login tracking)                         │
│  └─ client_management (tenant billing, status, configs)                 │
│                                                                          │
│  SECURITY: Row-Level Security policies prevent unauthorized access     │
│  - HR can SELECT org_metrics but NOT assessments table                  │
│  - Employee can SELECT own records but NOT other employees             │
│  - Database ENFORCES isolation (not application layer)                  │
└─────────────────────────────────────────────────────────────────────────┘
                                    ↓
                        ┌───────────┼───────────┐
                        ↓           ↓           ↓

    ElastiCache Redis    S3 + CloudFront    Secrets Manager
    (Sessions, Cache)    (PDFs, Exports)    (Encrypted Credentials)

CROSS-CUTTING CONCERNS (All Tiers)
┌────────────────────────────────────────────────────────────────────────┐
│  Monitoring & Observability:                                           │
│  ├─ CloudWatch (logs, metrics, alarms)                                │
│  ├─ X-Ray (distributed tracing)                                       │
│  ├─ Sentry (error tracking + real-time alerts)                        │
│  └─ Audit Logs (who did what, when, to what resource)                 │
│                                                                        │
│  Security:                                                             │
│  ├─ Encryption at rest (KMS) + in transit (TLS 1.3)                  │
│  ├─ Secrets Manager (encrypted database passwords)                    │
│  ├─ IAM roles (least privilege access)                                │
│  └─ VPC (network isolation)                                           │
└────────────────────────────────────────────────────────────────────────┘

## 2.2 What Makes This Multi-Tenant

Multi-tenancy = Many customers share same infrastructure + isolated data

Data Storage: One RDS database for all customers, but Row-Level Security ensures isolation

Compute: One Lambda function processes requests for all customers

Caching: One Redis cluster, but sessions are isolated by org_id

File Storage: One S3 bucket, but files are organized by org_id prefix

Cost: Shared infrastructure = lower cost per customer

Scaling: One server handles 0 → 10K concurrent users (auto-scaling)

Security: Database enforces "org_id" filtering (RLS policies)

## 2.3 Key Multi-Tenant Patterns in ENDevo

Tenant Identification: JWT token contains org_id (organizational tenant)

Data Isolation Strategy: Logical (shared database) + enforced by Row-Level Security

Tenant Context: Lambda sets app.org_id before every database query

Resource Isolation: HR admin can only see metrics for their org_id

Scalability Model: Vertical (larger database) or horizontal (sharding - future)

# SECTION 3: SUPERADMIN DASHBOARD SPECIFICATION

## 3.1 Who Gets Superadmin Access?

Superadmin = Niki Weiss (ENDevo Founder/CEO)

Access Level: 100% of all tenant data, audit logs, configurations

Purpose: Monitor system health, debug customer issues, manage tenants, view audit trail

Security: Separate login from HR admins, IP whitelisting, activity logging

## 3.2 Superadmin Dashboard Screens

### Screen 1: Dashboard Overview

Total Customers: 1 (locked-in) → 3 → 10 (by Jul 30)

Total Employees Across All Customers: 500 → 1K → 5K

System Health: Uptime %, API latency (p50/p95/p99), error rate

MRR (Monthly Recurring Revenue): Displayed prominently

Assessment Completion Rate (all customers combined): %

Learning Module Completion: Hours completed, modules started

Active Sessions: Right now, concurrent users

### Screen 2: Client Management (Tenant Administration)

#### List All Customers:

Company name, subscription tier, MRR, active employees, signup date

Status: active, trial, paused, churned

Last login, total assessments, total learning hours

#### Create New Tenant:

Company name, contact email, subscription plan

Initial configuration (logo, custom domain)

#### Edit/Suspend/Delete:

Pause customer account (for demo/testing)

Delete (soft delete, keeps audit trail)

View all employees in customer's org

### Screen 3: Audit Logging & Activity Trail

Real-time log of all sensitive actions in the system

Who: User email + role

What: Action (login, created assessment, marked complete, exported)

When: Timestamp (exact second)

Where: Resource (user_id, assessment_id, org_id)

Result: Success/failure + error message if failed

IP Address: Where the request came from

Filters: By date range, user, action type, resource

### Screen 4: Login Sessions & Access Control

Active sessions: Show all logged-in users right now

Session details: User email, organization, last activity, IP address, browser

Force logout: Terminate a user's session (if compromised)

Login attempts: Successful + failed, by date

MFA status: Which users have 2FA enabled

### Screen 5: System Monitoring & Alerts

API latency (real-time): p50, p95, p99 percentiles

Error rates: Errors per minute, by endpoint

RLS violations: Any attempts to access unauthorized data (CRITICAL)

Database performance: Query time, connection count, locks

AWS costs: Daily/monthly spending, per service

Active alerts: Issues that need attention

## 3.3 Superadmin Capabilities (What Niki Can Do)

View any customer's data: Access another org's assessments, progress, metrics

Impersonate a user: Log in as an HR admin or employee to debug

Bulk operations: Delete data, reset passwords, bulk import users

Configuration changes: Modify tenant settings, toggle features

Report generation: Export data, create custom reports

Billing/invoicing: Generate invoices, record payments, track MRR

User management: Create/disable accounts, reset MFA

## 3.4 Technical Implementation

Superadmin account is hardcoded in Cognito (email: niki@endevo.life)

Superadmin role = 'superadmin' (separate from 'org_owner', 'hr_admin', 'employee')

RLS policies have exemption: WHERE role != 'superadmin' (no filtering)

Superadmin endpoints bypass standard RLS (explicit in code)

All superadmin actions logged to audit_log table (immutable)

Superadmin dashboard loads from separate React component

# SECTION 4: AUDIT LOGGING SYSTEM

## 4.1 What Gets Logged? (Comprehensive Audit Trail)

Audit logging captures ALL sensitive actions for compliance + security:

### Authentication Events:

User login (success + failure)

User logout

Password change

MFA enabled/disabled

Account locked due to failed attempts

### Data Access:

User views assessment results

HR admin accesses dashboard

Superadmin views another org's data

Export (PDF/JSON) generated

### Data Modification:

User submits assessment

User marks checklist item complete

HR admin sends email nudge

Admin creates/deletes user account

### Configuration Changes:

Organization settings modified

User role changed

Feature flag toggled

Tenant suspended/reactivated

### Security Events:

RLS policy violation attempt

API rate limit exceeded

Suspicious activity detected

Unauthorized access attempt

## 4.2 Audit Log Schema (What's Recorded)

Every audit log entry captures:

event_id: Unique identifier (UUID)

timestamp: Exact date + time (UTC)

user_id: Who performed the action

user_email: Email of the user (for readability)

org_id: Which organization (for scoping)

action: What was done (LOGIN, CREATE_ASSESSMENT, etc.)

resource_type: What was affected (user, assessment, org)

resource_id: ID of affected resource

result: SUCCESS or FAILURE

details: Additional context (JSON)

ip_address: Source IP

user_agent: Browser/client info

request_id: Correlation ID (for tracing)

## 4.3 Example Audit Log Entries

Login: User niki@endevo.life logged in from 205.234.1.2 (Superadmin) → SUCCESS

Data Access: User sara@acme.com (HR Admin, org_id=acme) viewed dashboard → SUCCESS

Assessment Submit: User john@acme.com (Employee) submitted assessment (assessment_id=456) → SUCCESS

Security Violation: Attempt to query assessments for org_id=oracle (user belongs to org_id=acme) → BLOCKED by RLS

Admin Action: Superadmin deleted user mike@acme.com from org_id=acme → SUCCESS

## 4.4 Audit Log Storage & Retention

Storage: audit_log table in PostgreSQL (shared, but org-scoped)

Immutable: Audit logs can NEVER be deleted (append-only)

Retention: 7 years (compliance requirement for financial/HR data)

Backup: Daily encrypted backup to S3 Glacier

Access: Only superadmin + system processes can read audit logs

Query: Superadmin dashboard queries audit_log with org_id filter

## 4.5 Querying Audit Logs (For Troubleshooting)

Find all failed logins for org_id=acme in last 24 hours

Show all modifications to user john@acme.com's account

List all RLS violations (security events) in last week

Generate compliance report: all data accesses for org_id=cigna

Find who exported data at 2026-03-15 14:30:00

# SECTION 5: CLIENT/TENANT MANAGEMENT

## 5.1 What is a Tenant/Client?

Tenant = One customer company (e.g., Cigna, Acme Corp, Oracle HR)

In Database: organizations table, identified by org_id

Examples:

org_id: "cigna" → Cigna Insurance Company → 500 employees

org_id: "acme" → Acme Corp → 250 employees

org_id: "oracle" → Oracle HR → 1000 employees

## 5.2 Tenant Onboarding Process

### Step 1: Sales/Contract:

Niki closes deal with customer

Contract signed, payment terms agreed

Customer provides company name, primary contact email

### Step 2: Tenant Creation:

Superadmin creates new organization record

Generates org_id (e.g., "cigna")

Creates initial org owner account (customer contact)

Sends onboarding email with login credentials

### Step 3: Bulk User Import:

Customer provides CSV of employees

Superadmin bulk imports users

Each user gets login credentials + email

### Step 4: Training & Launch:

Customer launches program to employees

HR admin monitors adoption via dashboard

Employees start assessments

## 5.3 Tenant Configuration (Customization)

Company logo (uploaded, stored in S3)

Custom branding colors (stored in org settings)

Custom email templates (notification nudges)

Billing email (for invoices)

SSO configuration (SAML 2.0 - Phase 2)

Data retention policies

Module selection (which learning modules to show)

## 5.4 Tenant Billing & MRR Tracking

Pricing Model: Per-employee-per-year (PEPY)

| Metric | Value | Notes |
| --- | --- | --- |
| Price per employee per year | $2,500 - $2,700 | Varies by volume |
| Price per employee per month | $208 - $225 | For reference |
| Calculation | Employees × $2,600 / 12 | Monthly invoice |
| Payment Terms | Net 30 | Due within 30 days |
| Billing Frequency | Monthly | Recurring subscription |

Example:

Cigna: 500 employees → $2,600/year × 500 = $1,300,000/year = $108,333/month

Acme Corp: 250 employees → $2,600/year × 250 = $650,000/year = $54,167/month

## 5.5 Tenant Status Tracking

Active: Customer is live, employees can access

Trial: Pilot phase, free access for 30 days

Paused: Customer paused subscription (kept data)

Churned: Customer canceled, data retained for 90 days

# SECTION 6: AUTHENTICATION & AUTHORIZATION

## 6.1 Authentication (Who Are You?)

Authentication = Verifying a user's identity

User enters email + password: At login screen

Password verified: Against Cognito user pool

MFA challenge (optional): SMS or TOTP code

JWT token generated: Includes user_id, org_id, role

Token sent to frontend: Stored in browser (secure HttpOnly cookie)

Token used for all requests: Included in Authorization header

Token validated on backend: Signature checked, expiry verified (1 hour)

## 6.2 Authorization (What Can You Access?)

Authorization = Determining what a user can do

JWT Contains: user_id, org_id, role (employee | hr_admin | org_owner | superadmin)

Role-Based Access: Different permissions per role

Database-Level RLS: Row-Level Security policies enforce access

API-Level Checks: Endpoints verify role before executing

## 6.3 User Roles & Permissions Matrix

| Role | Can Access | CANNOT Access | Typical User |
| --- | --- | --- | --- |
| Employee | Own assessment + progress, own checklist | Other employees' data, HR dashboard | John@acme.com |
| HR Admin | Aggregated dashboard (no names!), org metrics | Personal assessments, beneficiary info | sara@acme.com |
| Org Owner | All org data + billing + user management | Other orgs' data | ceo@acme.com |
| Superadmin | ALL tenant data, audit logs, system config | Nothing restricted (full access) | niki@endevo.life |

## 6.4 The Critical Security Rule

CRITICAL: Every database query MUST pass through Lambda context injection + RLS policies. HR Admins physically cannot SELECT from assessments table, even with buggy code, because the database DENIES the query.

## 6.5 JWT Token Structure

{
  "sub": "user_12345",
  "email": "sara@acme.com",
  "user_id": "user_12345",
  "org_id": "acme",
  "role": "hr_admin",
  "iat": 1677000000,
  "exp": 1677003600,
  "iss": "endevo.auth.us-west-1.amazoncognito.com"
}

This token tells the system:
- User: sara (user_id: user_12345)
- Organization: acme
- Role: HR admin (can see aggregated metrics)
- Expires in: 1 hour (then requires refresh)

# SECTION 7: DATA PARTITIONING STRATEGIES

## 7.1 Why Partition Data? (The Problem We Solve)

Without proper partitioning: HR admin from Acme could query and see Cigna's employee data (BREACH)

With RLS partitioning: Database denies the query before it completes (SECURE)

## 7.2 ENDevo's Partitioning Strategy: Logical Isolation via RLS

We use LOGICAL PARTITIONING (shared database, but separated by org_id):

All organizations share ONE RDS database

All organizations share ONE Lambda function

All organizations share ONE ElastiCache Redis cluster

Data is separated by org_id column in tables

Row-Level Security policies enforce isolation

Database DENIES queries that violate org_id boundary

## 7.3 Row-Level Security (RLS) Policies

RLS = Database feature that filters rows based on user attributes

PostgreSQL RLS Policy Example:

CREATE POLICY "assessments_select_own"
  ON assessments
  FOR SELECT
  USING (
    current_setting('app.user_id') = user_id::text
    OR (
      current_setting('app.org_id') = org_id::text
      AND current_setting('app.user_role') IN ('org_owner', 'superadmin')
    )
  );

What this means:
- Employee can SELECT only their own assessment (user_id match)
- Org owner can SELECT all assessments in their org (org_id match)
- Superadmin can SELECT any assessment (no restriction)

## 7.4 Data Partitioning by Table

assessments: User-scoped (each user has their own assessment)

progress: User + module scoped (per-user learning progress)

checklists: User-scoped (personalized action items)

users: Org-scoped (HR can see all users in org)

org_metrics: Org-scoped (aggregated data, no PII)

audit_log: Org-scoped (immutable log per organization)

modules: Global (shared across all orgs)

## 7.5 The "Noisy Neighbor" Problem (And How We Solve It)

Problem: If one customer (Cigna) has heavy database load, does it slow down other customers (Acme)?

Answer: Slightly, because they share the same RDS database. But:

RDS auto-scaling handles increased load

Query optimization + indexing on org_id (fast filtering)

Connection pooling limits concurrent connections

Cache layer (Redis) reduces database hits

Rate limiting prevents one customer from overwhelming API

If severe, we can scale to dedicated RDS instance (Phase 2)

# SECTION 8: ISOLATION & SECURITY POSTURE

## 8.1 Isolation Layers (Defense in Depth)

ENDevo has MULTIPLE layers of isolation (if one fails, others protect):

### Layer 1: Network Isolation:

Lambda runs in VPC (private network)

RDS only accessible from Lambda (port 5432)

No direct internet access to database

### Layer 2: Authentication:

JWT tokens required for all API requests

Cognito validates identity

MFA available (SMS + TOTP)

### Layer 3: Authorization:

Role-based access control (employee vs hr_admin vs superadmin)

API-level permission checks

### Layer 4: Database-Level (RLS):

Row-Level Security policies enforce org_id filtering

HR cannot SELECT assessments table (denied by database)

Deepest layer of protection

### Layer 5: Encryption:

Encryption at rest (KMS keys for S3, RDS)

Encryption in transit (TLS 1.3)

Sensitive fields encrypted in database

### Layer 6: Monitoring:

Audit logs capture all actions

CloudWatch alerts on suspicious activity

RLS violations trigger alerts

## 8.2 Data Security in Transit & At Rest

In Transit (between client ↔ server):

HTTPS/TLS 1.3 encrypts all traffic

No data sent over HTTP (always HTTPS)

At Rest (data stored in database/S3):

RDS encryption enabled (KMS managed keys)

S3 encryption enabled (default encryption)

Secrets Manager stores DB password (encrypted)

Sensitive fields encrypted with application-level encryption

## 8.3 Compliance & Certifications

GDPR: Data export, right to be forgotten

CCPA: California privacy law

SOC 2 Type II: Audit trail, monitoring (Phase 2)

HIPAA: Ready (no medical data, but infrastructure supports it)

Privacy Policy + Terms of Service: Drafted + deployed

## 8.4 Secrets Management

Database Password: Stored in AWS Secrets Manager (encrypted, rotatable)

API Keys: Stored in Secrets Manager (for third-party services)

JWT Secret: Used to sign tokens (stored in Secrets Manager)

SSH Keys: For deployment (stored in GitHub Secrets)

Rule: NEVER hardcode secrets in code or environment variables!

# SECTION 9: SAAS ARCHITECTURE BEST PRACTICES (PRINCIPLES & PATTERNS)

## 9.1 Core SaaS Architectural Principles

Multi-Tenancy First: Design the database for multiple customers from day 1 (easier than retrofitting)

Isolation by Default: Assume tenants are adversarial; enforce isolation at every layer

Scalability Built-In: Architecture should handle 1 to 100K users without refactoring

Cost Efficiency: Shared infrastructure = low cost per customer

Operational Excellence: Monitoring + logging from the start (not an afterthought)

Security by Design: Encryption, RLS, audit logs built in (not added later)

## 9.2 Tenant Identification Pattern

How does the system know which tenant a request belongs to?

Tenant ID comes from JWT token (org_id claim)

JWT is generated during login via Cognito

User logs in with email + password (org_id determined by employee record)

API Gateway extracts org_id from JWT

Lambda receives org_id and passes to database

Database filters by org_id (no cross-tenant data leakage)

## 9.3 Tenant Onboarding Pattern

Sales closes deal (contract signed)

Superadmin creates organization record (generates org_id)

Customer creates HR admin account (logs in with email)

HR admin uploads CSV of employees

Bulk import script creates user accounts + sends emails

Employees start logging in (assigned to org automatically)

## 9.4 Data Partitioning Patterns

Two main patterns for multi-tenant data storage:

### Shared Database + Logical Isolation (ENDevo):

All tenants share ONE database

Data separated by org_id column

RLS enforces isolation at database layer

Pros: Low cost, easy operations, good scaling

Cons: Noisy neighbor risk, harder to migrate

### Dedicated Database (Silo, Future Option):

Each tenant gets own database

Complete isolation

Pros: 100% tenant isolation, easy data deletion

Cons: High cost, complex operations, harder to scale

## 9.5 Identity & Access Management (IAM)

Use identity provider (Cognito) for user management

JWT tokens for stateless authentication

Role-Based Access Control (RBAC) with 4-5 roles (employee, hr_admin, org_owner, superadmin)

Database-level RLS for extra protection

Audit logs capture all access (who accessed what, when)

Regular access reviews (who has what permissions)

## 9.6 Microservices vs Monolith (For SaaS)

ENDevo's Choice: MONOLITHIC for MVP (simplified scaling)

| Aspect | Monolith (MVP) | Microservices (Future) |
| --- | --- | --- |
| Deployment | Single Lambda function | Multiple Lambda functions (one per service) |
| Complexity | Lower (easier to debug) | Higher (distributed systems) |
| Scaling | Vertical (bigger Lambda) | Horizontal (more containers) |
| Team Size | Works for small team | Needed for larger team |
| Latency | Lower (no inter-service calls) | Higher (network hops) |
| Cost | Lower (one deployment) | Higher (more services) |

## 9.7 DevOps Best Practices for SaaS

Infrastructure as Code (Terraform): Reproducible, version-controlled infrastructure

CI/CD Pipeline (GitHub Actions): Automated tests, builds, deployments

Blue-Green Deployments: Zero-downtime deployments

Automated Rollback: If new version breaks, automatically revert

Monitoring + Alerts: Know when something goes wrong (before customers do)

Log Aggregation: Centralize logs for debugging

Incident Response: Process for handling outages

## 9.8 Cost Optimization for Multi-Tenant SaaS

Shared infrastructure: Multiple customers = shared cost

Auto-scaling: Pay only for compute you use

Caching: Reduce database queries (cheaper)

Connection pooling: Limit database connections

Reserved instances (future): Lower hourly rates for predictable load

Monitor per-customer cost: Know profitability per tenant

# SECTION 10: API SPECIFICATIONS (COMPLETE)

## 10.1 API Endpoints (25+ Total)

POST /auth/signup

POST /auth/login

POST /auth/refresh-token

GET /auth/me

POST /assessment

GET /assessment/:id

PUT /assessment/:id

GET /assessment/:id/results

GET /learning/modules

GET /learning/modules/:id

POST /learning/progress

GET /learning/progress

GET /checklist

PATCH /checklist/:id

GET /dashboard/employee

GET /dashboard/hr

GET /dashboard/superadmin (Niki only)

POST /dashboard/export

GET /dashboard/export/:id

GET /audit-logs (Superadmin only)

GET /clients (Superadmin only)

POST /clients (Superadmin only)

GET /health

GET /status (monitoring only)

# SECTION 11: DATA MODEL & SCHEMA

organizations (tenants)

users (people + roles)

assessments (user responses)

modules (learning content)

progress (completion tracking)

checklists (personalized items)

org_metrics (aggregated dashboard)

audit_log (immutable trail)

superadmin_sessions (Niki logins)

client_management (billing + status)

# SECTION 12: IMPLEMENTATION ROADMAP (PHASES 1-3)

## Phase 1 (Feb 2 - Mar 30): MVP Foundation

Core multi-tenant architecture

Basic audit logging

Superadmin dashboard (basic version)

Authentication + RLS

First customer onboarding

## Phase 2 (Apr 1 - May 15): Scale & Enterprise

Advanced audit logging

Client management UI

Billing integration

HRIS integrations

SOC 2 audit preparation

## Phase 3 (Jun 1 - Jul 30): Advanced Features

AI-powered features

Multi-language support

White-label portal

Advanced analytics

Mobile optimization

# CONCLUSION: YOUR MULTI-TENANT SAAS BLUEPRINT

This document serves as your technical reference for the next 6 months of ENDevo development. It covers the complete multi-tenant SaaS architecture, from tenant isolation to audit logging to superadmin capabilities.

Key Takeaways:

✅ Multi-tenant SaaS = Shared infrastructure + Logical isolation via RLS

✅ Tenant identification comes from JWT (org_id)

✅ Database enforces isolation (not application code)

✅ Superadmin dashboard gives Niki full visibility

✅ Audit logging captures all sensitive actions (7-year retention)

✅ Client management tracks billing, status, configuration

✅ Architecture scales from 100 to 100K users without major refactoring

✅ Cost: ~$0.14/employee/month at scale (vs $50-150 industry average)

Ready to build? Follow the implementation roadmap and update this document weekly.

Document prepared by: Nermeen Nasim (Technical Advisor)

For: Niki Weiss (ENDevo Founder)

Date: February 02, 2026

Status: LIVING DOCUMENT (updated weekly during development)